Board Meeting REPORT ONLY 
In Lieu of Wednesday, July 8th, 2026 Meeting

Report out only due to no meeting held on 7/8/2026

1. Financial reports through May 31, 2026

5.  Committee Reports:

Aspen Services (Becky & Nicole)
• Billing is up-to-date through May in new Frisco Software
• Group Home Application: Fire Safety and Life Code have been submitted – final application underway

PS Froyo: (TBD)
• Patriotic Ice Cream Sandwiches and desserts being sold at July 3rd and 4th events - $3 off coupons handed out
• Need to review financials at next meeting

Financial (Bryan/Nicole)

Capital Campaign (Pattie)
• Liberty Theatre ‘Almost Home’ event being planned as a community donor presentation (see attached)

Events/Fundraising/Marketing (Keena and Renea)
• Duathlon preparation is in progress – July 11th, 7:00am – need volunteers to help with set up and prep next week
• Yard Sale Fundraiser – need to discuss location as Lewis Street remains closed – Consider PLPOA event on 9/19?
• Fiddler on the Roof  – August 11th at 7pm – clients are preparing – tickets can be purchased online
	- Latest progress video: https://www.facebook.com/reel/1191053294091588

Facilities (TBD):
• Patio reconstruction planned to begin by BWD in September

Aspen House Building (Marybeth)
• Concrete/foundation are complete thanks to Concrete Connection & San Juan RediMix
• Framing has begun by Snowy River Construction
• Tim is working with Mitch Martin to finalize sewer line plan so we can set a date with PAWS
• SoCo Windows and Doors have begun ordering windows and doors for project
• Fire suppression system and wheelchair lift downpayments have been made

Grants: (Pattie)	
	• Received Dinsdale operations grant for $75k
	• Boettcher grant application completed
	• Received Walmart Spark Good grant for $2k
	• Met with 2 new grant consultants to help find new capital grants

6. HR/Governance (Nicole)
	• Committee list needs to be update and committees need to meet and generate reports for meetings
		- Please review attached list and contact Nicole with any changes you would like to make
		- Committee Chairs – please consider how to initiate regular meetings

• Overview of Board Committees: https://boardable.com/resources/board-committees/

9. Next Meeting: August 12th, 2026 at the Aspen House office at 4:15 pm.

A Safe Place in Pagosa, Inc.   A recognized 501(c)(3) nonprofit corporation TIN: 46-4975570 Donations are deductible to the full extent allowed by law. Property address: 2079 Vista Blvd.  •. Corp State No: 20141751401 (12-10-2014) Charitable Organization filing: 20183004132 (2-26-2018) dba Aspen House State No.: 20151650921 (10-6-2015) dba Aspen Services State No.: 20201047839 (1-18-2020) dba PS Froyo State No.: 20211233100 (3-7-2021). Blue Jay Circle (physical address of record)

Mission Statement 
To cultivate an environment of success for adults with developmental disabilities and their community.